**Sprint Backlog : Library Management System**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As an Administrative Services Manager, I want to be able to add new librarians, so that I can keep record of hired librarians. | Design user interface for Admin page | 4 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for Admin page interface | 0 | 3 | 0 | 0 | 0 | 0 | 0 |
| Test the Admin page | 0 | 3 | 0 | 0 | 0 | 0 | 0 |
| Design user interface for add Liberian page | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Write code for add Liberian page | 0 | 0 | 3 | 0 | 0 | 0 | 0 |
| Create database table for storing Liberian information | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Connect add Liberian page with database | 0 | 0 | 0 | 0 | 3 | 0 | 0 |
| Test the add Liberian page | 0 | 0 | 0 | 0 | 0 | 4 | 0 |
| 2 | As an Administrative Services Manager, I want to be able delete existing librarians, so that I can I can remove librarians, who no longer works at the library. | Design user interface for delete Liberian page | 4 | 0 | 0 | 0 | 0 | 0 | 3 |
| Write code for delete Liberian page | 0 | 3 | 2 | 0 | 0 | 0 | 0 |
| Meet with Ador for further modification | 0 | 0 | 0 | 3 | 2 | 3 | 0 |
| Update database table for storing Liberian information |  | 0 | 0 | 0 | 0 | 4 | 0 |
| Test the delete Liberian page | 0 | 0 | 0 | 0 | 0 | 0 | 5 |