**Sprint Backlog: Library Management System**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 3 | As an Administrative Services Manager, I want to be able to view existing librarians, so that I can see all librarians, who works at the library operations. | Design user interface for View Liberian page | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Write code for View Liberian page | 0 | 3 | 1 | 0 | 0 | 0 | 0 |
| Connect View Liberian page with database | 0 | 0 | 4 | 0 | 0 | 0 | 0 |
| Test the View Liberian page | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| 4 | As a Liberian, I want to be able to add new books, so that I can update the existing number of books in the library. | Design user interface for Add Books page | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Write code for Add Books page | 0 | 0 | 0 | 3 | 0 | 0 | 0 |
| Connect Add Books page with database | 0 | 0 | 0 | 0 | 4 | 0 | 0 |
| Update database table for storing Books information | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Test the Add Books page | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| 5 | As a Liberian, I want to be able to view existing books, so that I don’t face difficulties in finding them. | Design user interface for View Books page | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Write code for View Books page | 0 | 0 | 0 | 0 | 0 | **3** | 0 |
| Connect View Books page with database | 0 | 0 | 0 | 0 | 0 | 0 | 4 |
| Test the View Books page | 0 | 0 | 0 | 0 | 0 | 0 | 1 |